Software Test Plan (STP)

Problem 17 – File Compression Tool (Basic ZIP Implementation)

Version 1.0 | Group 15 | 06-10-2026 | Draft

1. Introduction

Purpose: This document defines the test plan for the File Compression Tool. It covers objectives, scope, strategy, resources, schedule and responsibilities for testing.

Scope: Testing covers file selection, file reading, frequency calculation, Huffman tree construction, code generation, compression, compressed-file creation, decompression, decoding, restoration, compression statistics and error handling.

References: Problem Statement 17, SRS v1.0, RTM, and Architecture & Design Specification.

Definitions: STP – Software Test Plan; SRS – Software Requirements Specification; RTM – Requirements Traceability Matrix; Huffman Tree – binary tree used for prefix-code generation.

2. Test Items

File Input Module

Frequency Calculation Module

Huffman Tree / Coding Module

Compression / Encoding Module

Compressed File Header Module

Decompression / Decoding Module

Statistics / User Interface

Error Handling Module

3. Features to be Tested

| Requirement ID | Feature |
| --- | --- |
| FCT-F-001 | Select input file |
| FCT-F-002 | Read input file contents |
| FCT-F-003 | Calculate character/byte frequencies |
| FCT-F-004 | Create Huffman tree |
| FCT-F-005 | Generate Huffman codes |
| FCT-F-006 | Encode input data |
| FCT-F-007 | Store Huffman information for decompression |
| FCT-F-008 | Create compressed output file |
| FCT-F-009 | Display original and compressed sizes |
| FCT-F-010 | Calculate compression ratio |
| FCT-F-011 | Select compressed file |
| FCT-F-012 | Reconstruct Huffman tree |
| FCT-F-013 | Decode compressed data |
| FCT-F-014 | Restore original file contents |
| FCT-F-015 | Handle invalid/corrupted files |
| FCT-NF-001 | Lossless compression/decompression |
| FCT-NF-002 | Memory usage |
| FCT-NF-003 | Data integrity |
| FCT-NF-004 | Clear success/error messages |
| FCT-NF-005 | Supported file-size handling |

4. Features Not to be Tested

Advanced ZIP features not specified in Problem 17, such as encryption, password protection or multi-file archives.

Operating-system internals and third-party compression utilities.

Hardware/storage reliability outside application file I/O.

5. Test Approach / Strategy

Levels: Unit testing of individual functions; integration testing between Huffman, compression and file-I/O modules; system testing of complete compression/decompression flows; acceptance testing against SRS criteria.

Types: Functional, regression, boundary/negative, data-integrity, performance and usability/error-message testing.

Entry Criteria: Stable build compiles and launches; test data is available; execution environment is ready.

Exit Criteria: 100% planned cases executed; critical defects closed; high-priority acceptance criteria satisfied; no unexplained data-integrity failures.

5.1 Security Validation

Validate input and compressed-file metadata before processing.

Reject malformed/corrupted compressed files safely.

Verify decompression restores the original data exactly.

Verify failed I/O does not leave misleading output files.

Verify the source file is not unintentionally overwritten.

6. Test Environment

| Item | Environment |
| --- | --- |
| Hardware | Standard student laptop/desktop with sufficient storage |
| Software | C/C++ compiler, project executable, Windows/Linux development environment |
| Tools | VS Code/IDE, terminal, Git/GitHub, optional file-diff/hash utility |
| Test Data | TXT, CSV, source-code, binary, empty, single-symbol, repetitive, mixed-content and corrupted files |

7. Test Schedule

| Milestone | Target |
| --- | --- |
| Test case design | 06-Oct-2026 |
| Environment/test-data setup | 06-Oct-2026 |
| Test execution | 06–07-Oct-2026 |
| Defect fixing/regression | 07-Oct-2026 |
| Final test-plan/report readiness | 07-Oct-2026 |

8. Test Deliverables

Test Plan

Test Cases

Test Data

Execution Logs

Defect Reports

Test Summary Report

Updated RTM

9. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA/Test Lead | Prepare plan, coordinate execution and review results |
| Test Engineer | Design/execute cases and record defects |
| Developer | Fix defects and support debugging |
| Team Lead / Product Owner | Review acceptance results and readiness |

10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Unstable build | Smoke-test each build before full execution. |
| Incorrect Huffman implementation | Use small hand-verifiable inputs and unit tests. |
| Data loss during decoding | Compare original and decompressed files byte-for-byte/hash. |
| Large-file resource usage | Test progressively larger files and record behavior. |
| Output overwrites input | Use separate output paths and test path handling. |

11. Assumptions & Dependencies

C/C++ compiler and runtime are available.

Application can read/write files in the test directory.

Compressed-file format/header is documented for the implementation.

Team has access to the latest source and GitHub repository.

12. Suspension & Resumption Criteria

Suspend if the build cannot compile/launch, a blocking defect prevents more than 30% of planned cases, or output is consistently corrupted.

Resume when a stable build is provided, blocking defects are fixed/approved for workaround, and the environment is operational.

13. Test Case Management & Traceability

| Requirement | Test Case(s) |
| --- | --- |
| FCT-F-001 | TC-FILE-01 |
| FCT-F-003 | TC-HUFF-01 |
| FCT-F-004 | TC-HUFF-02 |
| FCT-F-005 | TC-HUFF-03 |
| FCT-F-006 | TC-ENC-01 |
| FCT-F-008 | TC-COMP-01 |
| FCT-F-011 | TC-DEC-01 |
| FCT-F-012 | TC-DEC-02 |
| FCT-F-013 | TC-DEC-03 |
| FCT-F-014 | TC-DEC-04 |
| FCT-F-015 | TC-ERR-01 |
| FCT-NF-003 | TC-NF-03 |

14. Test Metrics & Reporting

% test cases executed

% passed/failed

Open defects by severity

Defect aging

Requirement coverage

Data-integrity failures

Reports: Daily execution status during testing and a final Test Summary Report.

15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA/Test Lead |  |  |
| Developer / Dev Lead |  |  |
| Team Lead / Product Owner |  |  |